Sitesellr Cumulative Requirement Status

Updated: 2026-02-18

Requested Scope	Status	Developed Now	Remaining

Server-side validation + DTO tightening	Developed (this pass)	Tightened DTO validation with DataAnnotations and server checks for Merchant Ops, Team, Invites, and Role Templates APIs (invalid action/role/scope/department/status blocked, duplicate assignment checks, normalized permission CSV).	Apply same strict DTO validation pattern across older legacy endpoints not yet covered.

Migration files for governance tables	Developed (this pass)	Added idempotent EF migration `20260218142000_GovernanceTables` for merchant onboarding, role templates, sensitive approvals, franchise units/stores, and backoffice assignments.	Generate designer/snapshot via `dotnet ef` once .NET SDK is available in CI/dev environment.

Smoke-test checklist for new admin pages/APIs	Developed (this pass)	Added `SMOKE_TEST_CHECKLIST_ADMIN.md` covering Platform RBAC, Merchants, Merchant Ops, Team, Invite Acceptance, Role Templates, Audit Logs, and API negative validation checks.	Automate this checklist in integration/e2e pipeline.

Previous in-progress governance modules	Developed (core)	Lifecycle ops, onboarding profile, team invite/accept, role templates, approvals queue, franchise/backoffice workflows, and audit logging remain implemented and wired.	Production hardening: SMTP reliability, approval chains, immutable audit retention, enterprise permission builder UX.

Git state

- Last pushed commit: 0f4b927

- Current validation + migration + smoke-checklist changes are local and pending commit/push.

---

Cumulative Main Requirement Status Matrix (Do Not Remove Previous Entries)

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

User / Merchant Management	Merchant onboarding flow (register->OTP placeholder->plan->store setup), tenant resolver middleware, core RBAC scaffold, team invite/accept, lifecycle APIs/UI, franchise/backoffice base models	Platform owner seed/delegation flows, custom role builder UX, lifecycle bulk ops and approval chains	Business onboarding automation, full franchise hierarchy workflows, enterprise role governance

Storefront System (Retail + Wholesale)	Landing + auth/onboarding screens, responsive frontend base	Theme/layout pages exist but not full storefront CMS, B2B visibility toggles not complete	Theme marketplace, drag-drop homepage builder, navigation builder, static page CMS, hybrid retail/wholesale runtime controls

Product Management	Products/categories/variants/media core entities + CRUD APIs wired	Bulk upload, advanced inventory rules, wholesale MOQ/tier pricing partial placeholders	Complete wholesale rule engine (MOQ/pack/case/tier), Excel import/export, richer media/video pipeline

Order Management	Orders/order-items core entities + CRUD APIs, lifecycle status fields, notes basics	Invoice/GST flow partial, refund/cancel flow partial, shipment integrations partial	Complete unified order engine (retail/wholesale/social/manual), GST invoice generation, refunds + courier integrations + audit-grade transitions

Customer Management	Customers + addresses + CRUD APIs wired	Customer groups/segmentation and B2B credit ledger partial	Guest checkout model, GSTIN enforcement rules, customer-specific pricing matrix, full segmentation workflows

Payments & Financial Features	Payment plugin interface scaffold, billing plan/subscription models scaffold	Real gateways, tokenized card/wallet storage, UPI/COD flows incomplete	Production gateway plugins, partial payment/refund settlement flows, reconciliation, payouts, GST finance reporting

Store Builder & Customization	Branding/auth UI customization done for onboarding/auth pages	Theme controls minimal and not merchant self-serve	Live preview editor, section builder, custom CSS/JS sandbox, banner/slider/store identity management

Plugin / App Ecosystem	Plugin architecture direction started (payment plugin registry)	No install/uninstall marketplace flow yet	Full app marketplace, permission scopes, plugin billing, developer portal, integration categories

Logistics & Fulfillment	Data model hooks available via existing order domain	No full logistics module yet	Shipping rule engine, courier APIs, pincode serviceability, labels, returns, wholesale freight workflows

Marketing & Growth	Basic platform shell only	Discount/coupon foundations not fully implemented	Discount engine, flash sales, combo offers, abandoned cart recovery, email/SMS/WhatsApp automation, SEO/social tools

Reporting & Analytics	Audit logs viewer + key admin logs	Sales/traffic/product analytics dashboards partial	Full BI dashboards, GST/tax reports, conversion funnels, exportable analytics

Security & Compliance	Opaque tokens, Turnstile verify wiring, rate-limit hooks, tenancy isolation, policy-based auth, audit logs	MFA/WebAuthn partial config only, CSRF hardening partial, DataProtection key persistence pending	Production-grade MFA/WebAuthn rollout, KMS encryption for secrets, backup/recovery controls, fraud scoring + incident workflows

Advanced / Competitive Features	Architecture allows future extensibility	No AI/multi-channel modules yet	AI assistants, smart pricing/fraud/catalog, WhatsApp/POS/marketplace channel connectors

SaaS Business Engine	Billing plan/subscription base models + some admin endpoints	Usage metering and feature gating partial	Trial automation, usage limits, upgrade/downgrade, add-on monetization, subscription ops dashboard

Technical Architecture	Backend .NET + PostgreSQL + React frontend wired; Docker/Render deployment files present	Read/write split, replication strategy, infra automation partial	Production cloud architecture (AWS/Azure), HA, observability, backups, scaling playbooks

---

Storefront CMS & Theme Engine Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Storefront System (Retail + Wholesale)	Theme catalog API + store theme apply with plan eligibility checks; store design settings API (logo, favicon, header/footer/banner/design tokens); homepage layout API (sections JSON); navigation menu API; static pages CRUD API; Store Builder UI fully wired to real backend endpoints	Drag-and-drop behavior is section-list based (not full visual DnD canvas), media upload is URL-based for now, no public storefront renderer yet	Public storefront rendering engine, visual DnD editor, menu nesting UI, file asset upload pipeline/CDN, B2B mode controls (hide price/login-to-view/customer-specific catalog)

Store Builder & Customization	Admin `/admin/store-builder` now works with real APIs for themes, customization, homepage sections, navigation, and static pages	Advanced theme live preview and granular widget setting forms are partial	Theme marketplace billing automation, advanced section widgets, reusable layout templates, localization controls

Plugin / App Ecosystem	Theme catalog supports free/paid + allowed plan code gates at platform level	No platform owner UI for theme CRUD yet (API available)	Full app marketplace UX, install/uninstall lifecycle, plugin billing and review workflow

---

Store Builder & Customization Expansion

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Theme / Design Engine	Theme marketplace API + platform owner theme create/list UI + store theme apply with plan gating; live preview runtime route `/s/:subdomain/*`; section-based homepage layout persistence + editor; custom JSON token controls (header/footer/banner/design)	Visual drag-drop is reorder-based (up/down + section editor), advanced WYSIWYG widget tooling is partial	Full visual drag canvas with nested sections, versioned theme publishing workflow, safe sandbox for merchant custom JS

Branding Controls	Logo/favicon upload API (`/storefront/media/upload`) + media asset registry, colors/typography via design tokens JSON, banners/sliders via JSON blocks, storefront runtime uses active branding	Media pipeline currently local static storage (or ASSET_BASE_URL mapping) and not fully external CDN-managed	Managed CDN integration, asset optimization/transform pipeline, advanced typography presets/UI controls

Storefront Runtime + B2B Visibility	Public storefront APIs + frontend renderer consume theme/layout/navigation/pages/products; pricing visibility flags wired (`showPricing`, `loginToViewPrice`, `catalogMode`, `catalogVisibilityJson`)	Customer-specific catalog visibility still JSON-driven (no business-rule UI), login-gated pricing policy needs end-user auth enforcement on public storefront	Complete B2B rule engine + customer-group catalog filters + enforced authenticated B2B storefront sessions

---

Custom Domain + Free SSL Utility Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Custom Domain + SSL	Store domain management API + UI (add/list/verify/issue SSL), free SSL provider abstraction added (`ISslProvider`), Let's Encrypt shell provider integrated via `SSL_ISSUER_COMMAND`, domain SSL status tracking (pending/issuing/active/failed), expiry/error persisted	DNS verification currently manual confirm endpoint (designed for Cloudflare DNS workflows), certificate provisioning depends on system-level ACME command configuration	Automated Cloudflare DNS-01 verification API integration, auto-renew scheduler/worker, paid SSL marketplace providers, cert deployment automation to edge/proxy infrastructure

Store Builder / Storefront Security	Public storefront runtime + B2B visibility flags retained and integrated with current settings	Strict custom JS sandbox not implemented yet	Isolated custom JS runtime with allowlist, CSP nonce enforcement, permission-scoped app scripts

---

Build Fix Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Migration Build Stability	Fixed storefront CMS migration compile syntax for CI	-	-

---

Build Fix Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Migration Build Stability	Fixed storefront public/B2B/media migration compile syntax for CI	-	-

---

Build Fix Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Migration Build Stability	Fixed store domain/free-SSL migration compile syntax for CI	-	-

---

Cloudflare Tenant Subdomain + Auto SSL Flow Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Tenant Subdomain (store.sitesellr.com)	Cloudflare DNS integration service added; on store create/update system auto-ensures tenant CNAME via Cloudflare API using configured zone/token/base domain/ingress host	No bulk reconciliation job yet for existing stores	Backfill worker for all existing stores and drift detection dashboard

Custom Domain + Free SSL	On custom domain add, system now auto-attempts DNS resolve verification and SSL issuance; if auto fails, UI fallback button `Verify Now` + `Issue SSL` is available	Auto verify currently checks DNS resolvability (not full delegated DNS TXT validation automation)	Full Cloudflare DNS-01 TXT automation per custom domain provider integration, scheduled auto-renew queue and retry backoff

---

Visual Drag-Drop Canvas Foundation Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Visual Drag-Drop Canvas	Added layout schema validation API, version history table/API, publish + rollback APIs, Store Builder undo/redo timeline, nested block (children) editing in section tree, responsive preview now renders nested blocks	WYSIWYG freeform drag surface is still simplified (list/tree interactions), nesting depth tooling basic, no collaborative editing	Full canvas interaction engine with true drag-n-drop between containers, deep nesting UX, advanced inspector panels, multi-user editing controls

Versioning & Governance	Draft versions auto-created on save, publish/rollback wired to version IDs, version list shown in UI	No release notes per version, no lock/freeze workflow, no scheduled publish	Full version governance (approval gates, scheduled publish, diff viewer, immutable release snapshots)

---

WYSIWYG Canvas Deep-Nesting Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Visual Drag-Drop Canvas	Added freeform nested canvas rendering with recursive drop targets, node-level drag/reparent as child, advanced inspector fields (type/title/style settings), and JSON-backed node identity model	Reparent currently supports drop-as-child (no before/after drop zones yet), no multi-select/group operations	Pixel-perfect freeform absolute positioning mode, container grid snapping, full drag handles by breakpoint

Editor UX	Undo/redo timeline maintained with deep snapshots; selected-node inspector edits settings JSON + style fields in real time	No timeline scrubber UI and no collaborative conflict resolution	Operational transform/CRDT collaboration, timeline diff viewer, visual history playback

---

Canvas Advanced UX Update (Before/After + Grid + Timeline)

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Visual Drag-Drop Canvas	Added before/after drop zones, deep nested drag-as-child and sibling positioning, absolute/freeform mode toggle, grid snapping controls, inspector position sizing (x/y/w), timeline playback panel with step jump and node diff counters	Absolute mode currently manual-position via inspector values (not direct pointer drag), playback is local editor history (single-user)	Direct pointer-based absolute drag handles, multi-user collaborative timeline, semantic diff merge workflow

---

Collaboration Timeline & Diff Foundation Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Collaboration Timeline / Diff Playback	Added backend version-diff API (added/removed/renamed node deltas), editor collaboration session APIs (heartbeat/list/end), and frontend collaboration panel with active editors + diff summary viewer	Single-store polling model only; no real-time websocket sync or conflict merge	CRDT/OT real-time merge, live cursor presence, conflict resolution UI and permissions workflow

---

Realtime Sync / OT-like Merge / Live Cursor Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Realtime Sync (WebSocket)	Added websocket collaboration endpoint `/ws/storefront/{storeId}` with snapshot/presence/op messaging and client heartbeat integration in Store Builder	In-memory room state only; no distributed backplane yet	Redis/backplane fanout for multi-instance horizontal scale

OT/CRDT Conflict Handling	Implemented revision-based operation acceptance + conflict response (`conflict` returns server snapshot) for safe convergence	This is OT-like revision gating, not full CRDT/OT transform algorithm	True CRDT/OT transform engine with operation-level semantic merge

Live Cursor Co-editing	Added live cursor broadcasts (`cursor` events) and remote cursor presence indicators in builder UI	Cursor coordinates currently minimal (node-focused, not pixel cursor map)	Full live cursor coordinates, colored user avatars, viewport-aware cursor rendering

---

Build Fix Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Realtime Collaboration Build Stability	Fixed compile/runtime compatibility for websocket send calls and tenancy warning cleanup	-	-

---

B2B Customer-Group Visibility Engine Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

B2B Customer-Group Visibility Engine	Added DB models/tables for customer groups, group members, and visibility rules; added admin APIs for group/rule management; public storefront enforcement now filters products/pages/theme blocks by allow/deny rules and preview group id	Category-level enforcement model exists but not yet applied in product query path; preview-as-group UI is basic (ID-driven), rule builder is form-based (not visual)	Rich rule-builder UX with entity pickers, customer-group assignment UI at scale, full category cascade enforcement, policy simulation/audit and conflict resolution workflow

---

Registration CORS + Test Role Credentials Seed Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Registration CORS	Adjusted CORS policy: explicit origins now enable credentials; wildcard stays non-credential mode for safety	If frontend uses `withCredentials=true`, wildcard CORS still fails by browser design	Set concrete `CORS_ORIGINS` in all deploy envs and keep front/back URL alignment

Test Role Login Setup	Added optional runtime dev seed (`SEED_TEST_USERS=true`) to generate platform/store role users with known password and assign roles/store demo data	Seeding is env-flagged and intended for non-production test only	Separate secure test-fixture bootstrap pipeline for CI/staging with rotated secrets

---

Seed Credential Reliability Fix

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Test Role Login Stability	Seed flow now enforces known password + unlocked state for all seeded test users on startup	-	-

---

Test Password Default Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Test Role Login Setup	Default seed password updated to `9414064554` when `TEST_USER_PASSWORD` is not provided	-	-

---

Auth CSRF Fix Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Authentication Flow Stability	CSRF middleware now exempts auth bootstrap endpoints (login/register/refresh/logout/onboarding/team invite accept) to prevent first-login `csrf_invalid` failures	-	-

---

Role-Based UI Visibility Update

Updated: 2026-02-18

Module Name	Developed	Partial Developed	Need To Develop

Platform vs Store Feature Visibility	Added backend access summary endpoint (`GET /api/auth/access`) and dynamic sidebar visibility by platform/store scope so platform owner/staff and store users no longer see identical menu options	Page-level button/action guards still partly API-enforced (403 fallback) and not fully hidden in all screens	Complete route/action-level guard matrix and per-component permission gating for every admin view

Update 2026-02-18 19:16 IST - Platform Owner (Super Admin) governance scope

Module | Developed | Partial Developed | Need To Develop

Platform Owner Permission Matrix | Explicit permission catalog added across governance/finance/security/plugin/API/webhook domains | Role-derived template only; no separate per-user platform permission grants yet | Full per-user platform permission assignment UX + storage + conflict resolution

High-Risk Action Protection | Reason capture enforced on sensitive RBAC/lifecycle writes; optional step-up enforcement via config/header; audit log writes added | Header-based step-up only (no real 2FA challenge chain) | End-to-end 2FA step-up flow, dual control approval, signed/immutable audit ledger

Platform/Admin UI Scope Isolation | Sidebar now scope-filters so platform owner does not auto-see store-only menus unless store context exists | Existing pages still mixed in some routes depending on user mapping | Dedicated platform console IA split from store console with explicit impersonation mode

Update 2026-02-19 08:48 IST - Storefront System Theme Marketplace

Module name | developed | partial developed | need to develop

Customizable themes/templates | 10 category themes (free + paid) seeded, plan-eligibility apply flow active, merchant-side theme filter/search in Store Builder UI | Theme previews are image/card-based; runtime rendering still section-json centric | Full packaged theme runtime engine with deeper template inheritance and advanced live preview

Mobile responsive design | Store builder and theme catalog UI supports responsive grid behavior | Per-theme mobile QA matrix not automated | Dedicated performance budgets + Lighthouse gates per theme variant

Homepage builder (drag & drop sections) | Existing section-based builder + reorder + validation + versions already available | Full visual freeform canvas still partial | Advanced WYSIWYG constraints and reusable section presets per theme

Navigation / menus | Existing primary menu JSON editor is available | No visual nested menu designer yet | Full multi-level visual menu editor with visibility rules by customer type/device

Static pages (About, Contact, Policy) | CRUD + SEO fields already available | Rich block templates for policy/legal pages not yet | Template library + compliance presets per category

Update 2026-02-19 08:52 IST - Theme lifecycle management (Platform Owner)

Module name | developed | partial developed | need to develop

Theme marketplace governance | Platform owner can publish/unpublish themes, edit pricing, update plan mapping CSV, set featured flag + featured rank, with sorted catalog exposure | Single-row editing flow, no bulk operations | Bulk lifecycle operations + guarded approvals for high-risk catalog changes

Theme monetization controls | Free/paid theme setup and plan eligibility enforcement is active end-to-end | No promotional pricing windows/coupon linkage | Time-bound pricing, campaign bundles, and upsell funnels

Theme ranking controls | Featured ranking is now persisted and used in platform/store ordering | No strategy presets (new/seasonal/top conversion) | Ranking strategy automation and analytics-driven reorder suggestions

Update 2026-02-19 09:11 IST - Storefront builder/navigation/wholesale UX

Module name | developed | partial developed | need to develop

Navigation / menus | Nested menu editing and recursive public rendering implemented | Reordering and advanced visibility rules (customer type/device/login) not complete | Full visual tree drag-reorder + conditional display engine

Homepage builder premium blocks | Section marketplace added with free/premium presets and one-click add | Premium presets are not entitlement-gated yet | Paid section entitlement, checkout, and analytics-based upsell

Wholesale storefront behavior | Wholesale/hybrid mode now displays MOQ messaging and Request Quote CTA in public product cards | Quote CTA is UI-only, no backend inquiry pipeline | Quote management APIs + merchant quote inbox/workflow

Update 2026-02-19 09:19 IST - Requested storefront gaps closure

Module name | developed | partial developed | need to develop

Nested menu drag-reorder + conditional visibility | Nested menu hierarchy editor, visibility filters (customer/login/device), and sibling reorder controls are implemented and wired to public renderer | Reorder is up/down control instead of pointer drag-drop | Full drag-drop tree reorder with drop-zones and keyboard accessibility

Premium section entitlement/billing enforcement | Backend entitlement resolution + guarded homepage layout validation/save + frontend lock/disable states by plan implemented | Entitlement source is plan-rule mapping; no paid section checkout yet | Marketplace billing for premium sections and entitlement purchase ledger

Quote inquiry workflow for Request Quote | Public quote submit API + store admin list/status APIs + Store Builder processing UI + public button wiring implemented | No auto-notification, assignment, or SLA workflow yet | Add notification channels, assignee queues, and quote-to-order conversion pipeline

Update 2026-02-19 09:26 IST - Requested advanced menu/quote scope

Module name | developed | partial developed | need to develop

Menu drag-drop + conditional visibility | DnD drop before/after/as-child, base filters, and advanced boolean rule evaluation support implemented | Advanced rules configured via JSON input (not full visual builder) | Full graphical rule builder with condition groups and validation UX

Quote assignment/SLA automation | Assignment, priority, SLA fields + APIs + email notifications + SLA automation run endpoint implemented | Automation is manually triggered; not background scheduled | Scheduled workers, escalation ladders, and SLA dashboard analytics

Premium section enforcement | Guardrails remain active in validate/save and UI lock states | Billing/entitlement purchase flow still absent | Paid entitlement checkout + ledger + revocation handling

Update 2026-02-19 09:34 IST - Requested 1..7 backlog implementation progress

Module name | developed | partial developed | need to develop

Visual branding presets + typography packs | One-click branding presets and typography pack application available in Store Builder + runtime typography surfaced in public preview | Typography options are config-driven, not full design token studio | Full token studio with per-theme font asset management

Rich category pages + advanced list + sticky ATC | Category filters, grid/list modes, cart accumulation, sticky checkout bar added | Dedicated PLP/PDP templates still basic | Full dynamic PLP/PDP design system with faceting and merchandising slots

MOQ/bulk messaging + quote/inquiry flow | MOQ + pack-size messaging wired + quote workflow + inquiry management active | Product-specific MOQ/tier rules still limited | Product-level bulk pricing matrix and quote-to-order automation

Full storefront checkout UX | Public checkout endpoint and storefront checkout flow integrated | Baseline checkout (no full shipping/tax/payment orchestration) | Complete production checkout stack with payment callbacks and shipping/tax modules

Premium marketing blocks + campaigns | Premium block presets and campaign templates added and enforceable by entitlement | Premium marketplace billing not yet linked | Paid block entitlement purchase and lifecycle

Theme runtime package + variants | Runtime schema fields (`TypographyPack`, `LayoutVariant`, `RuntimePackageJson`) added and surfaced in preview payload | Runtime is metadata-driven, not full isolated rendering engine | Full packaged runtime system per theme with component variant loading

Theme preview before apply (platform/store owners) | Preview mode implemented with `previewThemeId` query in storefront, accessible from Store Builder and Platform Themes UI | Preview security is URL-param based for internal admin use | Signed preview sessions and explicit permission-guarded preview tokens

Update 2026-02-19 09:38 IST - Build stabilization

Module name | developed | partial developed | need to develop

Backend compile stability | Fixed premium entitlement helper compile break in StorefrontController | N/A | Continue CI coverage for new controller helpers

Update 2026-02-19 09:43 IST - Deployment stability hotfix

Module name | developed | partial developed | need to develop

Render deploy stability | Fixed startup SQL formatting crash in Program.cs (escaped braces for JSON defaults) | N/A | Continue replacing risky raw-sql literals with migration-safe or parameter-safe patterns

Update 2026-02-19 10:01 IST - Closure on role/env dependent and UX gap items

Module name | developed | partial developed | need to develop

Platform role access dependency | Owner bootstrap password flow added for easier platform owner activation (`PLATFORM_OWNER_BOOTSTRAP_PASSWORD`) | Still requires correct env + seeding strategy in production | Formal platform bootstrap admin flow with one-time setup token

Quote notifications dependency | Store-level quote alert email supported + env fallback | SMTP still required for actual delivery | Queue-backed retries and provider failover

Premium entitlement transparency | Entitlement check + UI lock state already active and retained | Merchant plan management UX still separate | In-app upgrade purchase path from locked section cards

Menu advanced rule builder | Visual rule rows (field/op/value + AND/OR mode) added (no JSON typing required for normal use) | Complex nested condition groups not yet visualized | Full condition-group expression designer

Menu reorder UX | DnD drop zones + up/down controls available | Not yet polished with tree ghost/animations | Production-grade tree DnD interaction layer

Checkout orchestration | Added payment callback endpoint to move from pending->paid states | Callback currently app-driven simulation | Gateway-signed webhook flow + reconciliation jobs

Theme runtime isolation | Runtime metadata now actively influences renderer behavior | Still not fully isolated package runtime | Full isolated runtime engine with strict component boundaries

Update 2026-02-19 10:18 IST - Role/permission conformance pass

Module name | developed | partial developed | need to develop

Role = permission-bundle model | Expanded permission dictionary and bundle mapping for platform/store roles implemented | Some legacy policy names still coexist for backward compatibility | Full policy migration to strictly new permission namespace

Test user permission binding | Seeded test users now receive explicit store permissions by role bundle at startup | Platform permissions remain runtime-derived (not persisted per-user grants) | Add persisted platform permission overrides UI and storage

Platform staff scoped permissions | Staff role now resolves scoped template permissions in tenancy context | Department-specific variants (support/finance/risk) still consolidated | Split staff templates by department with assignment UX

Update 2026-02-19 10:27 IST - Permission verification observability

Module name | developed | partial developed | need to develop

Permission verification tooling | Added `/api/auth/permissions` endpoint for effective permission introspection by logged-in user | Debug endpoint is read-only API view | Add admin UI page to compare expected-vs-effective role bundles

Update 2026-02-19 10:43 IST - Frontend permission gating hardening

Module name | developed | partial developed | need to develop

Permission-based menu rendering | Sidebar now gated by effective permission mappings from `/api/auth/permissions` for each menu item | Current mapping uses `requiredAny` pattern; some modules may need stricter `requiredAll` semantics later | Add central permission map registry + automated menu-permission consistency tests

UPDATE [2026-02-20] - STOREFRONT THEME PROFESSIONALIZATION

Module: Storefront System (Retail + Wholesale Ready)

- Developed:

- Professional storefront layout with commercial header/menu/search/cart/login and full footer blocks.

- Product listing and detail runtime routes integrated under public storefront path.

- Add-to-cart flow and storefront checkout form wired to backend public checkout endpoint.

- Wholesale mode quote CTA retained and integrated in PLP/PDP where applicable.

- Partial:

- Shopify-grade deep per-theme runtime matrix (category-level advanced template families).

- Theme marketplace billing automation for premium campaigns/sections.

- Full drag-drop builder polish for enterprise editor behavior.

- Pending:

- Production-grade customer storefront auth/session lifecycle (beyond layout login form).

UPDATE [2026-02-20] - SHOPIFY-GRADE STOREFRONT ENGINE INCREMENT

Module: Deep per-theme PLP/PDP runtime variants

- Developed: Theme model + API + storefront runtime now support category-grade PLP/PDP variant selection.

- Partial: Expanded theme-pack matrix and per-theme fully independent runtime package isolation still in progress.

Module: Campaign/template marketplace with billing

- Developed: Campaign template catalog, plan-mapping, store purchase/activation subscription records, and Store Builder Purchase+Apply flow.

- Partial: Full payment callback settlement and accounting reconciliation layer still pending.

Module: Real customer auth/session behind storefront login

- Developed: Register/login/me/logout with opaque hashed session cookie and DB-backed customer sessions.

- Partial: Forgot-password, MFA/2FA for customers, and device/session management UI pending.

Module: Visual drag-drop builder polish

- Partial: Existing structured drag-drop + undo/redo + version publish + collaboration hooks retained and integrated with campaign runtime.

- Need to develop: Enterprise freeform canvas, deep nested target inspector, advanced timeline/replay collaboration UX.

UPDATE [2026-02-20] - PENDING CLOSURE PASS

- Theme Runtime Engine:

- Developed: Category-grade PLP/PDP variant metadata and runtime resolver implemented.

- Developed: Runtime package key allowlist enforcement in storefront renderer.

- Visual Builder:

- Partial: Timeline playback controls upgraded (play/pause/reset/scrubber) with existing collaboration/versions.

- Pending: Full enterprise freeform nested canvas parity remains (advanced target matrix/CRDT depth).

- Campaign Billing Orchestration:

- Developed: Callback/refund/chargeback endpoints with payment event ledger entries.

- Partial: Gateway-native webhook signature verification and deep reconciliation automation still pending.

- Customer Auth Hardening:

- Developed: Email verification, forgot/reset password, session list/revoke, MFA challenge endpoints + storefront security UI.

- Partial: production-grade external email/SMS OTP provider + strong MFA factors rollout pending.

- Ops/Deployment:

- Developed: Smoke-test checklist expanded for campaign billing + customer auth + variant runtime scenarios.

- Required on deployment: run one migration-on-startup cycle and execute smoke tests.

UPDATE [2026-02-20] - PROFESSIONAL ECOMMERCE THEME CONTRACT

- Developed:

- Mandatory template contract enforcement for every platform theme.

- Section/component schema contract validation (no raw HTML editing path).

- Mandatory plugin hook-point contract enforcement for theme/plugin compatibility.

- Theme version + contract metadata stored per theme and exposed to runtime APIs.

- Partial:

- Per-theme runtime isolation sandbox is enforced via allowlist handling but still not a separate execution sandbox engine.

UPDATE [2026-02-20] - SUBSCRIPTION = CAPABILITY ENVELOPE (PHASE 1)

- Developed:

- Plan capability model implemented (theme/product/payment/sms/email/whatsapp/plugin gating attributes).

- API/service-layer enforcement started for critical actions (products create, theme apply).

- Subscription capability + usage APIs added for store-level visibility.

- Platform billing plan management APIs added for capability editing.

- Onboarding plan selection API now includes capability summaries for plan comparison.

- Partial:

- Full enforcement across all domains (gateways/plugins/communication sends) still to wire into each module endpoint.

- Distributed cache (Redis) for capability reads not yet enabled; current service uses in-process cache.

UPDATE [2026-02-20] - PLATFORM GLOBAL BRANDING

- Developed:

- Platform-level branding settings service and API.

- Platform owner UI controls for global brand name/logo/colors/fonts and landing hero copy override.

- Branding effects wired to admin dashboard shell and landing page rendering.

UPDATE [2026-02-20] - PRODUCT MANAGEMENT GO-LIVE HARDENING (PHASE)

- Developed:

- Inventory reservation and atomic stock deduction safeguards introduced.

- Category limit enforcement introduced via new categories API.

- Bulk CSV import async job framework with row-level validation report.

- Public storefront listing/page caching added.

- Load-test and backend↔UI wiring status artifacts added.

- Partial:

- Frontend UX for product import job monitor and explicit reserve/release checkout calls can be further polished.

- Full-scale distributed cache and advanced inventory reservation lifecycle (expiry daemon) still evolvable.

UPDATE [2026-02-20] - FRONTEND WIRING PASS (PRODUCT IMPORT + CART RESERVATION)

- Developed:

- Product module UI now supports CSV import upload and backend async import job monitoring.

- Product import row-level validation errors are surfaced in admin UI.

- Storefront cart/checkout now calls real reservation APIs:

- reserve in cart or automatically on checkout entry

- enforce reservation before checkout submit

- release reservation after successful checkout

- Partial:

- Reservation expiry countdown/recovery UX can be improved (backend currently returns expiresInSeconds but countdown is not rendered yet).

UPDATE [2026-02-20] - PLATFORM USER CATEGORY ASSIGNMENT UI

- Developed:

- Platform RBAC page now supports user categorization (`Platform Users`, `Store Users`) in a side menu list.

- Backend APIs added to fetch assignable users/stores for permission operations.

- User selection now drives role/permission assignment forms directly.

- Partial:

- Fine-grained permission matrix UI (checkbox per permission group) is still pending; current entry remains CSV-based.

UPDATE [2026-02-20] - FRONTEND STABILITY FIX (CI)

- Developed:

- Fixed React hooks ordering violations on storefront page; frontend lint/build gate no longer fails on those hook-rule errors.

UPDATE [2026-02-20] - PLATFORM OWNER MENU (SUPER ADMIN)

- Developed:

- Platform-owner sidebar now follows governance/risk/configuration-first structure.

- Added dedicated platform section routes for critical super-admin surfaces.

- Sidebar behavior now excludes store-only modules for platform owner accounts.

- Partial:

- New platform sections currently provide structured module shells; deep functional implementations are still pending per module.

UPDATE [2026-02-20] - MERCHANT/STORE MANAGEMENT

- Developed:

- Platform owner merchant screen now displays tenant store mapping details directly under each merchant.

- Impact:

- Demo merchant and demo store linkage is now visible from the same module.

UPDATE [2026-02-20] - PLATFORM OWNER MENU BACKEND WIRING

- Developed:

- All newly added platform-owner sidebar modules are now backend-wired (not static placeholders).

- Super-admin functional surfaces now include live governance analytics and configuration actions.

- Partial:

- Some module domains currently rely on existing platform datasets (orders/audit/login/theme/campaign) as phase-1 sources; deeper dedicated domain models can be expanded in phase-2.

UPDATE [2026-02-20] - SIMPLE RBAC MODE

- Developed:

- Platform owner now assigns access in simplified way by user type defaults.

- Only two assignment targets exposed in UI: Platform Staff and Store Owner.

- Reduced complexity:

- Removed manual CSV permission handling from primary RBAC screen.

UPDATE [2026-02-20] - RBAC UI MODERN ROLE FLOW

- Developed:

- Role management UX now matches operational flow: choose type -> choose user -> see current role -> update.

- Platform owner role assignment no longer appears as CSV editing.

- Impact:

- Cleaner and faster permission governance for platform owner.

UPDATE [2026-02-20] - CSRF RELIABILITY FIX

- Developed:

- Backend CSRF middleware adjusted to avoid blocking Bearer-token authenticated admin API updates.

- Impact:

- Platform RBAC role update actions no longer fail with `csrf_invalid` in token-authenticated flow.

UPDATE [2026-02-20] - RBAC ROLE VISIBILITY

- Developed:

- Role list now matches selected user type context (platform roles vs store roles).

- Impact:

- Avoids misleading `No Platform Role` message when browsing Store Users.

UPDATE [2026-02-20] - AUTO ROLE MENU ON LOGIN

- Developed:

- Role-based dashboard menu now auto-resolves at login without requiring manual store selection/header.

- Impact:

- Assigned roles reflect instantly in visible menus for store users.

UPDATE [2026-02-20] - STORE CONTEXT AUTO-RESOLUTION

- Developed:

- Store users now auto-resolve to a valid store context after login, even when stale store id exists from prior session.

- Impact:

- Eliminates false `Store is not selected` blocks in store-owner admin pages.

UPDATE [2026-02-20] - STORE OWNER LIVE MODULES

- Developed:

- Dashboard, Marketing, and Analytics are now backend-wired using live store data.

- Removed dependency on static mock datasets for these three modules.

- Impact:

- Store-owner operational reporting and marketing screens now reflect real tenant data.

UPDATE [2026-02-20] - STORE USER PERMISSION BASELINE FIX

- Developed:

- Store role templates now include required store settings read/write baseline permissions for proper store context loading.

UPDATE [2026-02-20] - STORE CONTEXT RESOLUTION STABILITY

- Developed:

- `/api/stores` now returns membership-scoped store list for authenticated store users.

- Platform users retain platform-wide store listing.

- Impact:

- Eliminates persistent `Store is not selected` state for valid store-owner/store-staff users during login and dashboard load.

UPDATE [2026-02-20] - STORE CONTEXT BINDING ON LOGIN

- Developed:

- Auth token response now includes default mapped store id for store users.

- Frontend applies store id immediately after login/refresh-compatible auth flows.

- Logout now clears previous store context to prevent stale tenant scope.

- Impact:

- Store owner/staff can enter dashboard without manual `REACT_APP_STORE_ID`.

- Reduces cross-user store-context conflicts in shared browser sessions.

UPDATE [2026-02-20] - THEME MARKETPLACE ACTIVATION/PREVIEW STABILITY

- Developed:

- Theme activation UX improved with explicit Activate action and better plan-gating messages.

- Active-theme preview button wired from store builder.

- Preview routing hardened with `storeId` fallback for stores without configured subdomain.

- Public storefront + static-page preview APIs now support store lookup by id during preview.

- Impact:

- Store owner can activate/preview themes reliably in dev/demo environments.

UPDATE [2026-02-20] - SUBDOMAIN, CUSTOM DOMAIN, CLOUDFARE DNS, SSL PURCHASE FLOW

- Developed:

- Automatic tenant subdomain generation and Cloudflare provisioning on first store creation/onboarding complete.

- Automatic custom-domain DNS mapping via Cloudflare (CNAME + verification TXT) with retry/verify flow.

- Marketplace-style SSL purchase gate for custom domains before Let’s Encrypt issuance.

- Verified custom domain host is now recognized by tenancy resolver.

- Partial:

- Real payment-gateway callback/reconciliation for SSL purchase reference is still placeholder (purchase endpoint currently stores payment reference and triggers issuance flow).

- Pending:

- Full invoice/chargeback lifecycle for SSL marketplace purchases.

UPDATE [2026-02-20] - PLATFORM DOMAIN GOVERNANCE + CLOUDFLARE/SSL CONFIG UI

- Developed:

- Platform Owner can now view all tenant subdomains and all custom domains with status.

- Platform Owner menu now includes dedicated Domains & SSL module.

- Platform Owner can configure Cloudflare and Let’s Encrypt values from UI (persisted in platform settings).

- DNS/SSL runtime services consume platform settings (DB) with env fallback.

- Subdomain collision policy is deterministic: normalize + numeric suffix increment.

- Partial:

- Secure secret storage for Cloudflare token is plain platform settings currently (no KMS integration yet).

## Domain & SSL Management (Advanced) - 2026-02-21 update

| Module | Status | Developed | Partial / Need to Develop |

|---|---|---|---|

| Cloudflare Integration | Partial+ | Token-based API integration, connectivity test API, zones discovery API, subdomain/custom-domain DNS automation | Direct Cloudflare OAuth onboarding UI flow |

| ACME / Let's Encrypt Orchestration | Partial+ | Configurable ACME client/challenge/directory, issuer command placeholders (`{domain}`, `{email}`, `{challenge}`, `{acmeDirectory}`), provider health check API | Runtime install automation for cert clients + managed renew scheduler dashboard |

| Platform Owner Domain Console | Developed | Config form now includes ACME controls, Cloudflare test/load-zones action, SSL provider runtime check action | Deeper diagnostics history and command output timeline |

## Platform Owner Domain/Auth Improvements - 2026-02-21 follow-up

| Module | Status | Developed | Partial / Need to Develop |

|---|---|---|---|

| Platform module reliability | Developed | Fixed database query compatibility for platform API/config/domains/report modules using PostgreSQL-safe `ILike` filters | Add automated backend smoke check in CI for owner-module endpoints |

| Cloudflare OAuth-style connect | Partial+ | OAuth start/callback flow, CSRF-style state check, token exchange persistence, owner UI controls | Finalize production Cloudflare OAuth endpoint/app setup values and verify on deployed env |

## Domains/SSL Monetization Flow - 2026-02-21 update

| Module | Status | Developed | Partial / Need to Develop |

|---|---|---|---|

| Cloudflare OAuth setup UX | Developed | Default Cloudflare OAuth endpoints auto-provided, redirect URI auto-derivation from current host | Optional one-click Cloudflare app bootstrap is pending |

| SSL marketplace pricing | Developed | Platform owner can set SSL price (INR), store domain UI displays purchase price, backend returns price with domain records | Real payment capture + invoice + refund lifecycle for SSL purchase |

## Production Domain Safety - 2026-02-21 update

| Module | Status | Developed | Partial / Need to Develop |

|---|---|---|---|

| Tenant subdomain governance | Developed | Strict subdomain validator + reserved keywords + global uniqueness with deterministic suffixing | Reserved list management UI for platform owner |

| Multi-subdomain CORS | Developed | Pattern-based wildcard subdomain origin matching (`https://*.domain.com`) | Optional per-tenant dynamic CORS policy service |

| Origin TLS lifecycle | Partial | Cloudflare edge/domain flows implemented | Automated Cloudflare Origin CA / certbot origin cert rotation |

## Origin TLS Automation - 2026-02-21 update

| Module | Status | Developed | Partial / Need to Develop |

|---|---|---|---|

| Cloudflare-to-origin TLS lifecycle | Partial+ | Configurable issue/renew command, cert/key path status checks, expiry visibility, owner-triggered renew API | Automated scheduled renew worker + failure retry queue + alerting |

## Product Media Management - 2026-02-21 update

| Module | Status | Developed | Partial / Need to Develop |

|---|---|---|---|

| Product media section | Partial+ | Multi-image input, drag-reorder + move controls, optional video URL, preview panel, payload sort-order persistence | Direct binary upload service + media optimization/CDN pipeline |

## Product Upload + Category Wiring - 2026-02-21 update

| Module | Status | Developed | Partial / Need to Develop |

|---|---|---|---|

| Direct product media pipeline | Developed | Product media upload API + URL ingestion API + tenancy checks + media persistence rows | Direct signed upload to object storage (browser-to-S3/R2) |

| Image normalization | Developed | Automatic resize/normalize to 1200x1200 WebP for uploaded/fetched images | Optional per-theme/per-slot variant generation pipeline |

| Product category UX | Developed | Category list filter + category select in product form + quick category create from dialog | Advanced category tree management UI |

## Product Image Uniformity - 2026-02-21 update

| Module | Status | Developed | Partial / Need to Develop |

|---|---|---|---|

| Automatic image optimization | Developed | External product image URLs are auto-fetched and normalized into same-size optimized assets on save (frontend + backend enforcement) | Background re-optimization job for legacy existing media |

## Dynamic CORS Governance - 2026-02-21 update

| Module | Status | Developed | Partial / Need to Develop |

|---|---|---|---|

| CORS whitelist management | Developed | Runtime CORS registry + platform CORS CSV + store-owner CORS CSV + wildcard host support | Per-origin usage analytics and CORS audit events |

## Build Stability Fix - 2026-02-21 update

| Module | Status | Developed | Partial / Need to Develop |

|---|---|---|---|

| Product media build path | Developed | Fixed CS0266 compile blocker in product normalization assignment | Clean up nullable warning in CSRF middleware |

## Store Context Stability - 2026-02-21 update

| Module | Status | Developed | Partial / Need to Develop |

|---|---|---|---|

| Active store auto-binding | Developed | Login tenancy now returns current store id; frontend active-store hook auto-binds store context from auth/access + stores list | Multi-store explicit switch memory per user/device |

Update 2026-02-21

- Store API hardening completed for create/update request contract.

- Replaced entity binding with DTO contract to prevent navigation validation failures in production.

- Store update/create now supports scalar-only payloads from frontend safely.

Update 2026-02-21

- Store update/create validation hardened for required store name.

- Prevents 500 errors on malformed payloads; returns API-safe 400 validation error.

Update 2026-02-21

- Store settings save flow hardened: external DNS provisioning errors no longer block store updates.

- API now returns structured failures for easier frontend handling.

Update 2026-02-21

- Added default production frontend origin fallback in CORS registry (`https://sitesellr-web.onrender.com`).

- Added origin normalization to reduce configuration mismatch errors.

Update 2026-02-21

- Product media flow hardened: image optimization is best-effort and no longer blocks product save.

- Mixed media mode (uploaded images + URL images + optional video URL) is now stable in save flow.

Update 2026-02-21

- Product create API hardened against nested variant/media key collision and raw graph attach issues.

- API now emits structured error payloads for create failures.

Update 2026-02-21

- Login UX now surfaces precise auth failure reasons to reduce production debugging time.

Update 2026-02-21

- Added global API exception handling with CORS-preserving error responses for cross-origin deployments.

Update 2026-02-21

- Added production auth middleware wiring for opaque bearer tokens to support all `[Authorize]` APIs correctly.

Update 2026-02-21

- Fixed RBAC compatibility gap causing false 403 on store-owner product endpoints.

Update 2026-02-21

- Stores API stabilized with DTO output contract and guarded list handler.

Update 2026-02-21

- Tenancy resolution now fails open for domain lookup errors to keep core authenticated APIs operational.

Update 2026-02-21

- Category/product API contracts hardened with DTO mapping to prevent navigation validation and cyclic JSON serialization failures.

Update 2026-02-21

- Security package maintenance: ImageSharp upgraded to reduce dependency vulnerability warnings in CI/deploy.

Update 2026-02-21

- Fixed product DTO compile regression that was blocking container publish.

Update 2026-02-21

- Dependency update: ImageSharp raised to 3.1.11.

Update 2026-02-21

- Category module API reliability improved with exception-safe handlers and flat DTO responses.

Update 2026-02-21

- Product presentation and Orders module wiring stabilized via response DTOs and media/category mapping fixes.

Update 2026-02-21

- Implemented India-wide state catalog in backend and integrated modern address-aware storefront checkout UX.

Update 2026-02-21 (Storefront System execution)

- Completed major storefront theme overhaul with premium ecommerce experience:

- Home page: hero, categories, trending, promo strip.

- Product listing: filter sidebar + sorting + badges + quick actions.

- Product detail: gallery, variants, trust sections, buy flow.

- Cart & checkout: modern summary, coupon, shipping method, payment selection.

- Backend storefront data contract upgraded to support theme-grade rendering requirements (media/variant/stock/compare-at/status metadata).

Update 2026-02-21 (Storefront operational controls)

- Added store-owner controlled offer and payment-mode behavior through storefront theme settings (`catalogVisibilityJson`).

- Enforced store-scoped category rendering in storefront fallback navigation/featured sections.

- Removed footer-level checkout strip to keep checkout CTA only in flow pages.

Update 2026-02-22 (Theme import pipeline usage)

- Added real external fashion template package for platform import workflow testing and go-live onboarding.

- Theme package follows mandatory manifest + assets structure and can be imported directly by Platform Owner.

Update 2026-02-22 (Theme preview safety)

- Preview mode converted to read-only showroom behavior: all storefront pages are viewable, but order/quote/cart commit actions are blocked until theme is active/live.

Storefront Theme Runtime (Latest)

- Developed: Theme import action/feedback, UI-first theme setting controls, runtime-pack driven storefront rendering differences.

- Partial: Full isolated per-theme component runtime engine (true code-level theme package renderer) is not yet completed.

Theme Runtime Isolation

- Developed: runtime resolver + isolated Kuzma renderer component for home/catalog/pdp.

- Pending: isolate cart/checkout/login/page into per-theme runtime packs for full end-to-end isolation.

- Developed: Kuzma isolated runtime now includes Home/Catalog/PDP/Cart/Checkout/Login/Page.

- Pending: Build isolated runtime packs for each remaining theme slug to guarantee fully unique UI per theme.

- Developed: Isolated runtime packs added for electronics-mega-store, grocery-fastcart, and luxury-signature (full key storefront pages).

- Pending: Continue per-theme isolated runtime implementation for remaining theme slugs.

- Developed: Unified commerce flow (cart/checkout/login/page) reused across themes; isolated theme runtime retained for home/catalog/pdp.

- Developed: Add-to-cart toast feedback added at storefront level.

Update 2026-02-22 (Store Customer Module - Common Across All Stores)

- Developed:

- Common customer account module implemented for all stores (single shared flow).

- Storefront account route added: `/s/{subdomain}/account`.

- Account UI follows active store theme tokens (primary color + font), and uses existing theme header/footer.

- Customer account sections added:

- Dashboard summary cards (orders, delivered, refunds, wishlist placeholder)

- Orders list + order details

- Tracking timeline

- Refund request form

- Support ticket form

- Saved addresses

- Developed backend APIs for customer account operations:

- `GET /api/public/storefront/{subdomain}/customer/account-summary`

- `POST /api/public/storefront/{subdomain}/customer/orders/{orderId}/refund-request`

- `POST /api/public/storefront/{subdomain}/customer/support-ticket`

- Security:

- APIs are cookie-session authenticated (`sf_customer_session`) and store-scoped.

- Refund/ticket actions are recorded in audit logs.

- Architecture:

- This module is shared/common across themes (no per-theme duplication).

- Existing isolated theme runtime remains for Home/Catalog/PDP only.

Update 2026-02-22 (Theme Expansion: SS-Simple)

- Developed new free theme: `SS-Simple` (Fashion/Apparel category).

- Implemented dedicated runtime pack for:

- Landing/Catalog style page (hero + filter sidebar + product grid)

- Product detail page (gallery, size, color, pricing, add to cart/buy now)

- Theme integration:

- Routed by slug through theme runtime resolver.

- Uses common platform cart/checkout/login/account flows.

- Branding/Customization:

- Store owner can change color using design tokens.

- Added SS-Simple quick color presets in Store Builder with one-click apply.

Update 2026-02-22 (Checkout Template Selection - Compatible + Low Weight)

- Added compatibility layer for separate checkout template selection independent from storefront theme.

- Current model:

- Theme controls landing/catalog/pdp style.

- Checkout template controls checkout UI variant.

- Order/payment/business validations remain common backend engine.

- Implemented backend support:

- Settings fields: `CheckoutTemplateSlug`, `CheckoutTemplateConfigJson`.

- Store owner endpoints to list/apply templates.

- Implemented frontend support:

- Store Builder selector for checkout template.

- Storefront checkout reads active template slug and applies variant styling.

- Kept implementation lightweight to avoid runtime duplication.

Update 2026-02-22 (Code Weight Optimization)

- Checkout template feature simplified to use only `CheckoutTemplateSlug`.

- Removed unused configuration JSON plumbing from backend model/request and frontend store settings state.

- Net effect: lighter payload, lower code complexity, same functionality for selecting checkout style.

Update 2026-02-22 (Store Builder Reset)

- As requested, removed complete Store Builder implementation from:

- Frontend store owner module

- Platform owner module (Platform Themes)

- Backend management APIs/controller

- Removed related realtime collaboration service/websocket wiring.

- Public storefront rendering and customer checkout/account runtime kept operational.

- This creates a clean baseline for implementing new Store Builder logic later.