Sitesellr Release Checklist (Owner / ETA / Risk / Priority)

Updated: 2026-02-17

| Item | Owner | ETA | Risk | Priority |

|---|---|---:|---|---|

| Persist store profile fields (email/phone/address) in backend model + migration + API | Backend | 2 days | Medium | P0 |

| Orders advanced editor (items add/edit/remove, totals sync) | Frontend + Backend | 3 days | Medium | P0 |

| Customer address management UI (multiple addresses, default, validation) | Frontend | 2 days | Medium | P1 |

| Product variant/media full editor UX | Frontend | 3 days | Medium | P1 |

| Billing plan enforcement (feature limits + plan gates) | Backend | 4 days | High | P0 |

| Real payment gateway plugin (Razorpay first) + webhook handling | Backend | 5 days | High | P0 |

| WebAuthn full frontend flow (register/login/recovery) | Frontend + Backend | 4 days | High | P1 |

| CSP/CORS/rate-limit production hardening by env | Backend/DevOps | 2 days | High | P0 |

| Frontend CI pipeline (Node install, build/test in GitHub Actions) | DevOps | 1 day | Low | P1 |

| End-to-end UAT + security regression pass | QA + Backend + Frontend | 3 days | High | P0 |